## Slide 1
High-Level Delivery Plan
Our phased approach spans approximately 2.5 months, structured into four key milestones and five focused sprints. This plan enables iterative development with continuous stakeholder feedback and deployment validation in the Stella Environment.
1
Milestone 1: Foundation (1 Month)
Sprint 1 & Sprint 2
Develop core modules including Contact List Management and Campaign Functionality. Complete initial architecture setup and first deployment to Stella Environment for validation.
2
Milestone 2: Messaging (2 Weeks)
Sprint 3
Build comprehensive Messaging features and integrated communication modules. Leverage agile methodologies with rapid feedback loops. Deploy messaging updates to Stella.
3
Milestone 3: Visualization (2 Weeks)
Sprint 4
Enhance Campaign detail views with advanced graphical representations and reporting dashboards. Continue iterative refinement based on user feedback. Deploy enhancements for review.
4
Milestone 4: Quality Assurance (2 Weeks)
Sprint 5 & UAT
Focus on system hardening, comprehensive regression testing, and formal User Acceptance Testing with realistic sample data to validate end-to-end workflows and system reliability.